Team Name: engOrg Member Name: Whitney Meulink

Group Project Title: myWall

Sprint Number:6 Dates for Sprint: 05/15/2017 – 05/29/2017

**User Stories Group Project  *(21 points Add rows as needed)***

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Story ID# | Task ID# | User Story or Task Description | Priority | Effort | Completion Points | |
| 209 | 2 | As a user, I want to be able to draw on an uploaded picture with SignalR | 3 | 15 |  | |
| 208 | 3 | As a user, I would like to save the image I loaded onto the SignalR whiteboard | 4 | 12 |  | |
| 207 | 4 | As a user, I would like to upload an image to the SignalR whiteboard | 4 | 20 |  | |
| Total Effort Points | | | | | | 45 |

**User Stories Individual Project  *(8 points Add rows as needed)***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Story ID# | Task ID# | User Story or Task Description | Priority | Effort | Completion Points |
|  |  | As a user, I want to add a photo to my journal |  | 15 |  |
|  |  | As a user, I want to link my triggers to my journal posts |  | 15 |  |
|  |  | As a user, I want a timer, that counts how long it has been since I last did a certain addiction |  | 15 |  |
| Total Effort Points | | | | | 30 |

Next Sprint Planning Score (5 points) \_\_\_\_\_\_\_\_\_\_40\_\_\_\_\_\_\_\_\_\_\_\_\_